|  |  |  |
| --- | --- | --- |
| **Progress Report** | | |
| Name | Chris Paik | |
| Date | 1/22/2017 | |
|  | | |
| **Progress Overview** | | |
| **Completed** | | **Outstanding Tasks** |
| * Fixed the premiums showing doubled due to the Cast Insurance rate being counted twice * Added CGL rating to Async Controller * Fixed issues with Premium distribution span elements not showing up in summary * Added message body textarea input to New Message Modal in main.gsp * Wrote controller methods to update status codes in mySql and AIM SQL Server * Fixed bug where sender column in NeeisMessages were not populating in the correct <td> fields in submissions.gsp * Corrected issue in AIM where premiums were showing as total premiums instead of coverage individual premiums * Added variables GrossComm, AgentComm, Company.NAIC, ProposedEffective, Proposed Expiration, and ProductID to Hibernate AIM Insert queries to populate AIM SQL Server | | * Review which AIM Fields are still not populating correctly and fix accordingly * Test Status Code changes in MySQL and AIM * Debug Certs.gsp * Start reviewing Submission Detail view and identifying which fields are not populating correctly and fix accordingly * Unit Testing for Messaging System * Regression Testing for Messaging System * Rebuild Search function for Submission Detail view * Rebuild filtering system for Submission Detail View * Debug Dashboard view and complete it’s main functionality |
|  | | |
| **Comments** | | |
|  | | |